This proposal outlines a comprehensive solution for tracking and recovering stolen telecom network devices using Crowdsourced Locationing (CSL) technology, specifically with Bluetooth-enabled hardware. It includes a detailed scope of work, a technical solution, a project plan, a resource breakdown, and a cost estimate for a 200-device pilot.

Project Goal

To develop and deploy a system that enables the location, tracking, and recovery of stolen telecom network devices. The solution will utilize a Crowdsourced Locationing (CSL) model powered by Bluetooth technology, a dedicated mobile application for users, and a centralized admin backend for management and oversight.

Key Features

Ø  Hardware Integration: Integration with a Bluetooth-enabled CSL hardware tag attached to each of the 200 telecom devices. These tags will be designed for low power consumption.

Ø  Crowdsourced Network: The system will rely on a network of public users who have the dedicated mobile app installed on their smartphones. These smartphones will act as "scanners," anonymously detecting the Bluetooth signal from the stolen device tags.

Ø  Mobile Application (User):

o   Device Status: Users can mark their device as "stolen" or "lost" in the app, which activates the CSL tracking feature.

o   Location View: A map view showing the last known location of the device, updated by the crowdsourced network.

o   Geofencing: Users can set up a custom geofence around a device's last known location. If the device's location is updated outside this geofence, the app will trigger an alert or alarm.

o   Alerts & Notifications: Push notifications to alert the user when their device is found by the network or when a geofence breach occurs.

Ø  Backend System (Admin):

o   Dashboard: A centralized web-based dashboard for the client's admin to view the status of all 200 pilot devices.

o   Real-time Tracking: A map showing the real-time location of stolen devices as reported by the CSL network.

o   Geofence Management: Admins can define and manage geofences for specific devices or for an entire fleet.

o   Reporting & Analytics: Generate reports on device location history, number of theft incidents, and geofence breach alerts.

o   User Management: Admin tools to manage user accounts and permissions.

o   Security: Ensure all location data is encrypted and user data is anonymized to protect privacy.